1.2 Selection of Process Model

1.Selected Software Development Process Model: Scrum

We selected the Scrum model for developing the Shop Management System because it supports incremental delivery, continuous feedback, and role-based collaboration, which perfectly matches the evolving needs of retail management systems.

Scrum divides the project into short iterations called Sprints, allowing frequent inspection and adaptation.

2. Why Scrum is Suitable for This Project

• Requirements may evolve based on admin and employee feedback

• Product catalog, sales, and security features can be developed incrementally

• Scrum supports frequent testing and stakeholder review

• Works well with small-to-medium development teams

• Ensures transparency, accountability, and continuous improvement

3. Project Environment & Requirements

Stable Requirements

• Secure login and authentication

• Role-based access control (Admin & Employee)

• Product catalog management

• Sales invoicing and stock tracking

Changing Requirements

• Report formats

• UI improvements

• Notification types

• Sales analytics depth

Scrum handles this stable + changing requirement balance efficiently.

4. Scrum Roles and Responsibilities

4.1 Product Owner

• Represents business needs (Shop Admin)

• Defines and prioritizes Product Backlog

• Accepts or rejects completed features

4.2 Scrum Master

• Ensures Scrum rules are followed

• Removes team obstacles

• Facilitates sprint meetings

4.3 Development Team

• Backend Developer

• Frontend Developer

• UI/UX Designer

• QA/Test Engineer

Team is cross-functional and self-organizing.

5. Product Backlog

| Backlog Item | Priority |
| --- | --- |
| Secure login & authentication | High |
| Role-based access (Admin/Employee) | High |
| User profile management | High |
| Product catalog management | High |
| Sales invoice generation | High |
| Real-time stock update | Medium |
| Sales history & reporting | Medium |
| Error handling & notifications | Medium |
| UI enhancements | Low |
| Advanced analytics | Low |

6. Sprint Planning

Each Sprint duration: 2 weeks

Sprint 1: Core Security & Authentication

• Login system

• Password encryption

• Role-based authorization

Sprint 2: Product & Inventory Management

• Add/edit products

• Stock tracking

• Search by name, size, gender, ID

Sprint 3: Sales & Invoicing

• Invoice creation

• Quantity control

• Real-time stock feedback

Sprint 4: Reports & User Experience

• Sales history

• Top-selling products

• Error messages & notifications

7. Scrum Events

Sprint Planning

• Team selects backlog items

• Defines sprint goal

Daily Scrum

• 15-minute stand-up

• What I did / What I’ll do / Blockers

Sprint Review

• Demo to Admin & Employees

• Feedback collection

Sprint Retrospective

• What went well

• What needs improvement

• Action items for next sprint

8. Incremental Delivery (MVP Approach)

• First MVP includes login, product management, and invoicing

• Each sprint adds usable features

• System remains deployable at all times

9. Risk Management in Scrum

• Requirement risk → Managed via backlog refinement

• Security risk → Regular testing each sprint

• Schedule risk → Velocity tracking

• Quality risk → Continuous integration & testing

10. Flexibility of Scrum

• New features can be added to backlog

• Priority can change anytime

• Continuous customer involvement ensures correctness

11. Creative & Practical Solution

• Centralized shop management

• Secure and role-based operations

• Real-time data for decision-making

• Simple and efficient UI for employees

12. Target Users and Benefits

Shop Administrator

• Full control over users, products, and reports

• Secure system management

Employees

• Simple sales process

• Easy product search & invoicing

13. Justification of Scrum Selection

• Waterfall → Too rigid

• XP → More developer-centric

• Scrum → Best balance of control, flexibility, and collaboration

Scrum ensures high-quality delivery, transparency, and continuous improvement, making it ideal for this system.

1.3 Project Role Identification and Responsibilities

(Scrum-based – For Shop Management System)

1.3.1 Main Roles

Product Owner – Represents shop business needs, prioritizes the Product Backlog, and validates features from Admin perspective.

Scrum Master – Ensures Scrum practices are followed, removes team blockers, and facilitates Scrum events.

System Analyst – Gathers requirements from shop admin and employees and refines user stories.

UI/UX Designer – Designs simple and user-friendly interfaces for dashboards, product, and sales flows.

Backend Developer – Develops server-side logic, APIs, database management, and business rules.

Frontend Developer – Builds web/mobile interfaces for login, product management, and invoicing.

QA/Test Engineer – Tests each sprint increment, ensures functionality, security, and reliability.

1.3.2 Responsibilities at Key Stages

• Requirements Gathering – Product Owner and System Analyst work with shop admin and employees.

• Design – UI/UX Designer prepares mockups; developers review technical feasibility.

• Implementation – Development team implements backlog items during sprints.

• Testing – QA Engineer and developers perform unit, integration, and sprint testing.

• Deployment – Scrum Master coordinates releases; developers ensure system stability.

1.3.3 Responsibility Distribution & Justification

• Product Owner manages priorities to ensure business value is delivered first.

• Scrum Master ensures smooth sprint execution and team productivity.

• Developers share implementation tasks to improve maintainability and knowledge transfer.

• QA focuses on system correctness, security, and data accuracy.

This role distribution ensures efficient collaboration, clear accountability, and continuous delivery, which aligns well with the Scrum-based development approach.